COMSATS University Islamabad, Lahore Campus

Department of Computer Engineering

PROJECT PROPOSAL

MalwareRizz

Binary Visualization for Malware Detection Using DIP & Rust

| Member Name | Reg. No. | Role |
| --- | --- | --- |
| Muhammad Faizan Sharjeel | FA22-BCE-086 | Rust CLI & System Architecture |
| Junaid Zaheer | FA22-BCE-045 | MATLAB Preprocessing & Enhancement |
| Muqadas Imtiaz | FA22-BCE-030 | Filtering, Segmentation & Evaluation |

| Course | CPE 415 — Digital Image Processing Lab |
| --- | --- |
| Instructor | Mr Riaz Amad |
| Submission Date | April 2026 |

# 1. Project Overview

MalwareRizz shall be a cross-platform binary visualization and malware detection pipeline that bridges low-level systems programming with established Digital Image Processing techniques. The project takes its name from the combination of "Malware" and the letter R, a deliberate nod to the Rust programming language that shall power the data ingestion layer.

The core insight behind MalwareRizz is that a compiled binary file — whether a Windows PE executable, a Linux ELF, or a shared library — is ultimately a stream of bytes. When that stream is reshaped into a 256-column two-dimensional matrix and visualized as a grayscale image, the structural organization of the binary becomes immediately visible. Code sections exhibit repeating byte patterns, null-padded regions appear as uniform dark bands, and malicious payloads that have been packed or encrypted to evade antivirus detection manifest as regions of extreme visual chaos — indistinguishable from random noise.

This visualization technique, first formalized by Nataraj et al. (2011), shall be implemented and extended through a structured four-phase pipeline: a Rust CLI for fast binary-to-matrix conversion, a MATLAB preprocessing and enhancement stage, an entropy-based filtering and Otsu segmentation stage, and a quantitative evaluation stage using MSE and PSNR metrics.

# 2. Objectives

## 2.1 Primary Objectives

- O1.  Develop a Rust command-line tool (

- bin2img) that shall read any compiled binary as raw bytes, reshape them into a fixed-width 256-column matrix, and export the result as a flat binary file consumable by MATLAB.

- O2.  Apply MATLAB's mat2gray function to normalize raw byte values into the [0.0, 1.0] image range, enabling downstream image processing operations.

- O3.  Enhance the normalized binary image using pseudo-colormaps (jet and parula) to make structural sections — code segments, null padding, data sections — visually distinguishable.

- O4.  Apply Shannon entropy filtering (entropyfilt) to quantify local randomness across the binary image, highlighting regions of high entropy that are characteristic of packed or encrypted malicious payloads.

- O5.  Segment the entropy map using Otsu's automatic thresholding algorithm to produce a binary mask isolating suspicious high-entropy regions from structured benign code.

- O6.  Quantitatively evaluate and compare a benign binary against a known malware sample using Mean Squared Error (MSE) and Peak Signal-to-Noise Ratio (PSNR) as objective metrics.

## 2.2 Secondary Objectives

- Produce a reproducible, well-documented pipeline that shall serve as a template for future binary analysis work.

- Demonstrate the applicability of spatial-domain DIP techniques to cybersecurity — a domain not traditionally associated with image processing coursework.

- Develop a Gantt-scheduled workflow ensuring balanced contribution from all team members across both the Rust and MATLAB components.

# 3. Proposed Methodology

The pipeline shall be divided into four sequential phases. Each phase shall produce a concrete artifact that feeds into the next.

## Phase 1 — Data Ingestion (Rust CLI)

A command-line tool shall be written in Rust that accepts any compiled binary file as input. The tool shall read the file as a raw stream of unsigned 8-bit integers (u8), partition the stream into fixed-width rows of 256 bytes, zero-pad the final row to maintain uniform dimensions, and write the resulting matrix to disk as a flat binary file. The choice of 256 bytes per row is consistent with the original Nataraj et al. (2011) methodology and gives each row a consistent semantic meaning: exactly one 256-byte block of the file's address space.

The tool shall also support batch processing — accepting a directory path and converting every binary within it automatically — enabling rapid construction of comparison datasets without manual repetition.

## Phase 2 — Preprocessing and Enhancement (MATLAB)

The flat binary file produced by Phase 1 shall be loaded into MATLAB using fread with a [256 Inf] layout, yielding an N×256 matrix where N is the number of rows. Two preprocessing and enhancement techniques shall then be applied:

- Technique 1 — Normalisation: The raw byte matrix shall be passed through mat2gray, which linearly maps the [0, 255] integer range to the [0.0, 1.0] floating-point range. This step is mandatory before any MATLAB image processing function can operate on the data.

- Technique 2 — Pseudo-colormap Enhancement: The normalized grayscale image shall be displayed with both the jet and parula colormaps. The jet colormap shall be used for visual impact — null-padded memory regions appear deep blue, structured code appears green and yellow, and dense data regions appear red. The parula colormap shall be used for publication-quality figures due to its perceptual uniformity.

## Phase 3 — Filtering and Segmentation (MATLAB)

This phase shall implement the core detection logic.

- Filtering — Entropy Filter: The entropyfilt function shall compute the local Shannon entropy within a 9×9 pixel neighbourhood at every position in the image. Regions with high local entropy correspond to highly random or unpredictable byte sequences — the signature of packed, encrypted, or compressed data. In benign binaries, entropy is moderate and spatially varied. In malware, entropy is uniformly high due to deliberate obfuscation.

- Segmentation — Otsu Thresholding: The entropy map shall be passed to graythresh, which shall compute the optimal binary threshold using Otsu's method (maximising inter-class variance). This threshold shall then be applied via imbinarize to produce a binary segmentation mask. White regions in the mask shall correspond to high-entropy (suspicious) sections; black regions shall correspond to normal structured code.

## Phase 4 — Evaluation (MATLAB)

Two binary samples shall be processed through the full Phase 1–3 pipeline: a known benign system binary and a known malware sample obtained from MalwareBazaar in inert form. The following metrics shall be computed:

- Mean Squared Error (MSE): Shall quantify the pixel-level structural difference between the two entropy maps. A high MSE shall confirm that the two binaries have fundamentally different internal structures.

- Peak Signal-to-Noise Ratio (PSNR): Shall provide a decibel-scale measure of image similarity. A PSNR below 20 dB shall confirm high structural dissimilarity, consistent with the hypothesis that malware is architecturally distinct from benign code.

- Entropy Distribution Histograms: Side-by-side histograms of local entropy values shall visualize the distributional difference. A benign binary shall show a broad, multi-modal distribution reflecting structured sections; a malware sample shall show a sharp peak at high entropy values reflecting pervasive encryption or packing.

# 4. Technology Stack

| Layer | Tool / Language | Purpose |
| --- | --- | --- |
| Ingestion | Rust (stable) | Fast, safe binary file I/O; zero-copy byte parsing; CLI interface |
| Processing | MATLAB Online | mat2gray normalization, colormap enhancement, entropyfilt, graythresh, imbinarize, psnr |
| Dataset | MalwareBazaar | Free, no-signup repository of inert malware samples in ELF and PE format |
| Version Control | Git / GitHub | Source code management and team collaboration |
| OS | Zorin OS 18.1 (Linux) | Primary development environment; ELF binaries used as benign test samples |

# 5. Work Distribution

| Member | Phase | Deliverables |
| --- | --- | --- |
| Muhammad Faizan Sharjeel FA22-BCE-086 | Phase 1 | Rust CLI (bin2img): argument parsing, binary file I/O, 256-column chunking, zero-padding, raw binary export, batch mode, MATLAB snippet generation |
| Junaid Zaheer FA22-BCE-045 | Phase 2 | MATLAB loading (fread), mat2gray normalization, jet and parula colormap enhancement, figure generation and labeling, dataset description for report |
| Muqadas Imtiaz FA22-BCE-030 | Phases 3–4 | entropyfilt computation, Otsu thresholding and segmentation, MSE/PSNR metric calculation, entropy histogram comparison, final report compilation and formatting |

# 6. Project Timeline

The project shall be executed across 4 weeks. The Rust CLI shall be developed and validated first, providing the binary matrix files that all subsequent MATLAB work depends upon.

| Task / Deliverable | Week 1 | Week 2 | Week 3 | Week 4 |
| --- | --- | --- | --- | --- |
| Proposal submission & team setup | ██ |  |  |  |
| Rust CLI development (bin2img) | ██ | ██ |  |  |
| Binary dataset collection (benign + malware) | ██ |  |  |  |
| MATLAB — file loading & mat2gray |  | ██ |  |  |
| MATLAB — colormap enhancement |  | ██ |  |  |
| MATLAB — entropy filter |  |  | ██ |  |
| MATLAB — Otsu segmentation |  |  | ██ |  |
| MSE / PSNR evaluation & histograms |  |  | ██ |  |
| Report writing & figures |  |  | ██ | ██ |
| Presentation preparation |  |  |  | ██ |
| Demo dry-run & submission |  |  |  | ██ |

Legend: filled cells (■) indicate active work during that week.

# 7. UN Sustainable Development Goals

MalwareRizz shall contribute meaningfully to two of the United Nations Sustainable Development Goals:

| SDG | Contribution |
| --- | --- |
| Goal 9 — Industry, Innovation & Infrastructure | The project shall demonstrate how image processing techniques can be repurposed for automated malware detection — contributing to smarter, more resilient cybersecurity infrastructure. The Rust-based pipeline shall showcase how modern systems programming can be integrated with academic DIP toolchains to address real industrial problems. |
| Goal 16 — Peace, Justice & Strong Institutions | Malware poses a direct threat to institutional and governmental digital infrastructure worldwide. By developing and demonstrating a lightweight, interpretable malware detection technique, the project shall contribute to the broader goal of building secure, accountable digital systems that protect institutions and citizens. |

# 8. Expected Outcomes

Upon successful completion, the project shall deliver the following tangible artifacts:

- A compiled Rust binary (bin2img) capable of converting any ELF or PE binary into a MATLAB-ready matrix file in under 15 milliseconds.

- A single self-contained MATLAB script (malware_viz_pipeline.m) that processes two binary files through all four phases and produces six labeled figures automatically.

- A set of side-by-side entropy visualizations demonstrating a measurable structural difference between a benign binary and a malware sample, quantified by MSE and PSNR.

- A formal lab report documenting the complete engineering workflow, methodology, results, and analysis in accordance with the CPE 415 rubric.

- A live demonstration of the pipeline running on MATLAB Online, suitable for the project presentation phase.

# 9. References

Nataraj, L., Karthikeyan, S., Jacob, G., & Manjunath, B. S. (2011). Malware images: Visualization and automatic classification. Proceedings of the 8th International Symposium on Visualization for Cyber Security (VizSec '11). ACM.

MalwareBazaar — Abuse.ch malware sample repository. Retrieved from https://bazaar.abuse.ch

The Rust Programming Language — Official documentation. Retrieved from https://doc.rust-lang.org

MATLAB Image Processing Toolbox Documentation — MathWorks. Retrieved from https://www.mathworks.com/help/images/